🔍

SpringSight AI

MVP Technical Specification

v1.0 — MVP Scope   |   June 2025

# 1. MVP Objective

What is the MVP? A fully functional, end-to-end Spring Boot log analyzer with authentication, log upload, rule-based error classification, and AI-powered root cause analysis. The MVP is NOT a demo. It is production-quality code suitable for a portfolio. Every feature in scope must be complete, tested, and deployable via Docker.

# 2. Tech Stack — Locked Versions

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| Language | Java | 17 (LTS) |
| Framework | Spring Boot | 3.2.x |
| Security | Spring Security | 6.x (included in Boot 3) |
| Data | Spring Data JPA + Hibernate | Included in Boot 3 |
| Database | PostgreSQL | 15 |
| Build | Maven | 3.9.x |
| AI | Google Gemini API | gemini-1.5-flash (via REST) |
| Frontend | React | 18.x |
| Styling | Tailwind CSS | 3.x |
| HTTP Client | Axios | 1.x |
| Containerization | Docker + Docker Compose | Latest stable |

# 3. Development Phases — MVP Scope

## Phase 1 — Authentication System

Scope User Registration (name, email, password) User Login → returns JWT token BCrypt password encryption (strength 12) JWT token validation on every protected request Spring Security 6 filter chain configuration

| Deliverable | File / Class |
| --- | --- |
| User Entity | User.java — @Entity with @Table(name="users") |
| User Repository | UserRepository.java — findByEmail(String email) |
| Auth Service | AuthService.java — register(), login() methods |
| Auth Controller | AuthController.java — POST /api/auth/register, /login |
| JWT Utility | JwtUtil.java — generateToken(), validateToken(), extractEmail() |
| JWT Filter | JwtAuthFilter.java — OncePerRequestFilter implementation |
| Security Config | SecurityConfig.java — SecurityFilterChain @Bean |
| DTOs | RegisterRequest.java, LoginRequest.java, AuthResponse.java |

Done Criteria — Phase 1 ✓ POST /api/auth/register returns 201 with user data (no password in response) ✓ POST /api/auth/login returns 200 with JWT token ✓ Calling any protected endpoint without token returns 401 ✓ Calling with valid token returns 200 ✓ Password is BCrypt hashed in DB — never plaintext

## Phase 2 — Log Upload System

Scope Accept multipart file upload via POST /api/logs/upload Validate: only .log extension accepted Validate: max file size 10MB Store file to server disk with UUID-based naming Persist LogAnalysis metadata to DB (filename, uploadTime, userId)

| Deliverable | File / Class |
| --- | --- |
| LogAnalysis Entity | LogAnalysis.java — @ManyToOne to User |
| Log Controller | LogController.java — POST /api/logs/upload |
| Upload Service | LogUploadService.java — validation + storage |
| File Storage Config | application.properties — file.upload-dir path |
| DTO | LogUploadResponse.java |

Done Criteria — Phase 2 ✓ .log file uploads return 200 with analysis ID ✓ Non-.log files return 400 with error message ✓ Files >10MB return 400 with error message ✓ File saved to disk and DB record created ✓ Upload requires valid JWT — 401 if no token

## Phase 3 — Log Parsing Engine

Scope Read stored .log file line by line Count lines containing INFO, WARN, ERROR keywords Extract all ERROR lines as a structured list for next phase Update LogAnalysis DB record with counts

Done Criteria — Phase 3 ✓ After upload, DB record shows correct info_count, warn_count, error_count ✓ GET /api/logs/{id} returns these counts in response ✓ Parser handles empty files gracefully (all counts = 0) ✓ Parser handles large files (5MB+) without OOM

## Phase 4 — Classification Engine

Scope Rule-based engine maps exception names → category + severity Processes all extracted ERROR lines from Phase 3 Creates ErrorReport records in DB for each classified error Unrecognized errors → category: 'Unknown', severity: 'LOW'

| Classification Rule | Category → Severity |
| --- | --- |
| BeanCreationException, NoSuchBeanDefinitionException | Dependency Injection Error → CRITICAL |
| HibernateException, JPA PersistenceException | Database Error → HIGH |
| SQLSyntaxErrorException, DataIntegrityViolation | Database Error → HIGH / MEDIUM |
| JWTException, ExpiredJwtException | Authentication Error → HIGH |
| AccessDeniedException, AuthenticationException | Security Error → MEDIUM / HIGH |
| NullPointerException | Application Error → MEDIUM |
| StackOverflowError, OutOfMemoryError | Application Error → CRITICAL |
| PortInUseException | Startup Error → CRITICAL |

Done Criteria — Phase 4 ✓ Known exceptions are classified with correct category + severity ✓ Multiple error types in one log all get classified ✓ ErrorReport records visible via GET /api/logs/{id} ✓ Unknown exceptions get category=Unknown without crashing

## Phase 5 — Dashboard

Scope GET /api/dashboard returns aggregated stats for logged-in user React dashboard page shows: total logs, error category breakdown, severity chart, recent uploads Upload history list with clickable rows → log detail page

Done Criteria — Phase 5 ✓ Dashboard API returns correct counts per user (not global) ✓ React dashboard renders without errors ✓ Charts show category + severity distribution ✓ Upload history lists recent 10 logs with filename + date

## Phase 6 — AI Analysis Layer

Scope Trigger AI analysis via GET /api/logs/{id}/ai Build focused prompt from: errorName, category, severity, relevant log lines (max 15) Call Gemini API (gemini-1.5-flash model) Parse JSON response → populate rootCause, suggestedFix in ErrorReport Cache result — don't call Gemini twice for same error

Gemini Prompt Template System: You are a Spring Boot expert. Analyze this error and respond ONLY in JSON. User: { "errorName": "BeanCreationException", "category": "Dependency Injection Error", "severity": "CRITICAL", "logLines": ["...relevant lines..."] } Expected JSON response fields: rootCause, explanation, suggestedFix, debuggingSteps[]

Done Criteria — Phase 6 ✓ AI analysis returns rootCause and suggestedFix in response ✓ Raw log is NOT sent to Gemini — only curated error context ✓ Gemini API key loaded from environment variable (never hardcoded) ✓ If Gemini fails → fallback shows rule-based classification result ✓ Calling AI endpoint twice → second call uses cached DB result

# 4. Global Technical Standards

## 4.1 Code Quality Rules

| Rule | How to Follow |
| --- | --- |
| DTO Pattern | Never expose Entity objects in API responses. Always use DTOs. |
| Service Layer | Zero business logic in Controllers. Controllers only call Services. |
| Repository Pattern | No raw JDBC or SQL strings. Use Spring Data JPA methods or @Query. |
| Global Exception Handler | @ControllerAdvice + @ExceptionHandler for all error types. |
| Validation | @Valid on all request bodies. @NotNull, @Email, @Size on DTOs. |
| No Hardcoding | All config (DB URL, Gemini key, JWT secret) in application.properties or env. |
| Logging | Use SLF4J @Slf4j. Log at INFO for normal flow, ERROR for exceptions. |

## 4.2 API Response Standards

Standard Success Response { "success": true, "data": { ... }, "message": "Operation successful" }

Standard Error Response { "success": false, "error": "VALIDATION_ERROR", "message": "Email is required", "timestamp": "2025-06-17T10:00:00Z" }

# 5. Environment Configuration

application.properties (example) spring.datasource.url=${DB_URL} spring.datasource.username=${DB_USER} spring.datasource.password=${DB_PASSWORD} spring.jpa.hibernate.ddl-auto=update spring.servlet.multipart.max-file-size=10MB jwt.secret=${JWT_SECRET} jwt.expiration=86400000 gemini.api.key=${GEMINI_API_KEY} file.upload-dir=/uploads

# 6. Testing Checklist

## Phase-by-Phase Postman Tests

| Test | Expected Status | Validates |
| --- | --- | --- |
| POST /api/auth/register (valid body) | 201 | User created, password hashed |
| POST /api/auth/register (duplicate email) | 409 | Conflict error returned |
| POST /api/auth/login (valid creds) | 200 | JWT token in response |
| POST /api/auth/login (wrong password) | 401 | Unauthorized error |
| POST /api/logs/upload (with JWT, .log file) | 200 | Analysis ID returned |
| POST /api/logs/upload (no JWT) | 401 | Unauthorized |
| POST /api/logs/upload (.txt file) | 400 | Invalid file type error |
| GET /api/logs/{id} (valid ID) | 200 | Counts + error reports returned |
| GET /api/logs/{id} (other user's log) | 403 | Forbidden |
| GET /api/logs/{id}/ai | 200 | AI analysis fields populated |
| GET /api/dashboard | 200 | Aggregated stats for user |